Azure DevOps Boards structure for SmartBank

🔷 EPIC 1: SmartBank Authentication & Authorization System

🔹 Feature 1.1: User Registration & Login

▪ User Story 1.1.1

As a new customer, I want to register so that I can access banking services

Tasks:

- Create User entity (EF Core)

- Implement registration API (Web API)

- Add password hashing (Identity)

- Validate DTO using Data Annotations

- Configure AutoMapper for User DTO

- Store user in SQL Server

- Unit testing using XUnit

- Mock repository for testing

▪ User Story 1.1.2

As a user, I want to login and receive JWT token

Tasks:

- Implement login API

- Validate credentials

- Generate JWT token

- Configure JWT middleware

- Store secrets in config (later → Key Vault)

- Add token expiry handling

- Unit test token generation

🔹 Feature 1.2: Role-Based Authorization

▪ User Story 1.2.1

As admin, I want role-based access control

Tasks:

- Define roles (Admin, Customer)

- Configure Identity roles

- Add role claims in JWT

- Implement [Authorize(Roles="Admin")]

- Seed roles in DB

- Test role-based APIs

🔷 EPIC 2: Account Service (Core Banking)

🔹 Feature 2.1: Account Management

▪ User Story 2.1.1

As a user, I want to create a bank account

Tasks:

- Create Account entity

- Setup EF Core DbContext

- Create Account API (POST)

- Validate DTO

- Map DTO ↔ Entity

- Save to DB using Repository pattern

- Unit testing

▪ User Story 2.1.2

As a user, I want to view my account details

Tasks:

- Create GET API (by userId)

- Secure API using JWT

- Implement LINQ queries

- Add pagination (if multiple accounts)

- Unit testing

🔹 Feature 2.2: Balance Management

▪ User Story 2.2.1

As system, I want to maintain accurate balance

Tasks:

- Add balance field

- Implement credit/debit logic

- Handle concurrency

- Add transaction logging trigger (optional)

- Unit testing

🔷 EPIC 3: Transaction Service

🔹 Feature 3.1: Fund Transfer

▪ User Story 3.1.1

As a user, I want to transfer money

Tasks:

- Create Transaction entity

- Implement transfer API

- Validate sender balance

- Call Account Service (HTTP Client)

- Handle distributed transaction (basic)

- Add Polly retry logic

- Log transaction status

- Unit testing with mocks

🔹 Feature 3.2: Transaction History

▪ User Story 3.2.1

As a user, I want to view transaction history

Tasks:

- Create GET transactions API

- Implement filtering (date, type)

- Add pagination

- Secure API

- Unit testing

🔷 EPIC 4: Loan Service

🔹 Feature 4.1: Loan Application

▪ User Story 4.1.1

As a user, I want to apply for a loan

Tasks:

- Create Loan entity

- Create Loan Apply API

- Validate eligibility (basic logic)

- Save loan request

- Unit testing

🔹 Feature 4.2: Loan Approval Workflow

▪ User Story 4.2.1

As admin, I want to approve/reject loans

Tasks:

- Create approval API

- Add loan status (Pending/Approved/Rejected)

- Role-based authorization

- Notify user (future: email/logic app)

- Unit testing

🔷 EPIC 5: API Gateway (YARP / Reverse Proxy)

🔹 Feature 5.1: Centralized Routing

▪ User Story 5.1.1

As a system, I want a single entry point for APIs

Tasks:

- Setup Gateway project

- Configure YARP routing

- Route to Auth, Account, Transaction, Loan services

- Test routing

🔹 Feature 5.2: Cross-Cutting Concerns

▪ User Story 5.2.1

As system, I want centralized authentication & logging

Tasks:

- Add JWT validation at gateway

- Implement global exception handling

- Add logging (Serilog)

- Configure CORS

- Add request/response logging

🔷 EPIC 6: MVC Frontend Application

🔹 Feature 6.1: Authentication UI

▪ User Story 6.1.1

As a user, I want UI for login/register

Tasks:

- Create MVC views (Login/Register)

- Call Auth API

- Store JWT in session/local storage

- Handle login errors

🔹 Feature 6.2: Account Dashboard

▪ User Story 6.2.1

As a user, I want to see account details

Tasks:

- Create dashboard UI

- Call Account API via gateway

- Display balance

- Handle token

🔹 Feature 6.3: Transactions UI

▪ User Story 6.3.1

As a user, I want to transfer money via UI

Tasks:

- Create transfer form

- Call Transaction API

- Show success/failure message

- Validate inputs

🔹 Feature 6.4: Loan UI

▪ User Story 6.4.1

As a user, I want to apply for loans

Tasks:

- Create loan form

- Call Loan API

- Display status

🔷 EPIC 7: DevOps, Deployment & Quality

🔹 Feature 7.1: CI/CD Pipeline

▪ User Story 7.1.1

As a developer, I want automated build & deployment

Tasks:

- Create build pipeline

- Restore NuGet packages

- Build solution

- Run unit tests

- Publish artifacts

- Setup release pipeline

🔹 Feature 7.2: Dockerization

▪ User Story 7.2.1

As system, I want containerized services

Tasks:

- Create Dockerfile for each service

- Build images

- Run containers locally

- Test APIs via Docker

🔹 Feature 7.3: Testing & Quality

▪ User Story 7.3.1

As QA, I want reliable APIs

Tasks:

- Write XUnit tests

- Implement mocking (Moq)

- Test services independently

- Validate edge cases

🔷 How to Use This in Training

Step 1

Create all Epics in Azure Boards

Step 2

Break into Features per team

- Team 1 → Auth

- Team 2 → Account

- Team 3 → Transaction

- Team 4 → Loan

- Team 5 → Gateway

- Team 6 → MVC

Step 3

Assign User Stories per sprint